8th Wonder - Sprint 3

Sprint Planning

## Know the end from the beginning

* Date: 10/4 – 10/18
* Hours: 50
* No meetings during Fall Break
* Measurement Criteria:
  + Completion of individual assignments on Trello.
  + Participation in planning and meetings.
* Focus for improvement:
* Scrum Master: Evelyn Teeples
* Templates: Evelyn Teeples, Lane Barnes, Josh Williams
* Server/Models: Carter Parks, Eathan Hodgkinson

## Fill out details for each story

* Stories are organized on the team Trello board.
* Purely Functional pages:

-Small (< 1 day) each

-Basic html pages with only functional value to go in template directory.

-Will be created based upon the corresponding wireframe outlines.

* + Money Transfer
  + Events
  + Drink Meister
  + Manager
  + Tournament
  + Login
  + Account Creation
  + Log Out
  + 404
  + Drinks
  + Main
  + Account Information
  + Order Confirmation
  + Bank
  + Drink Edit
  + Sponsor
* Implement Models:

-Small (< 1 day) each

-Implement models as organized in the class diagrams.

-Create the models and the functions needed to use the database.

* + Drink Menu Class
  + Drinks Class
  + Drink Meister Class
  + User Class
  + Sponsor Class
  + Player Class
  + Manager Class
  + Tournament Class
  + Bank Account Class

## See Links for Trello Board