8th Wonder - Sprint 4

Sprint Planning

## Know the end from the beginning

* Date: 10/18 – 11/1
* Hours: 50
* Measurement Criteria:
  + Completion of individual assignments on Trello.
  + Participation in planning and meetings.
* Focus for improvement:
* Scrum Master: Evelyn Teeples
* Developers: Evelyn Teeples, Lane Barnes, Josh Williams, Carter Parks, Eathan Hodgkinson

## Fill out details for each story

* Stories are organized on the team Trello board.
* Connect to Models:

-Medium (1 day) each

-Use the database by connecting the models, functions, and templates.

-Make the pages functional as described in the diagrams and wireframe design.

* + Money Transfer
  + Events
  + Drink Meister
  + Manager
  + Tournament
  + Login
  + Account Creation
  + Log Out
  + 404
  + Drinks
  + Main
  + Account Information
  + Order Confirmation
  + Bank
  + Drink Edit
  + Sponsor
* Model Functions:

-Medium (1 day) each

-Implement models as organized in the class diagrams.

-Create the models and the functions needed to use the database.

* + Verify Sponsor
  + Verify Drink Meister
  + Sponsor Tournament
  + Make and Deliver Order
* Create Templates:

-Small (<1 day)

* + Buttons
  + Backgrounds
  + Nav bar

## See Links for Trello Board