8th Wonder - Sprint 5

Sprint Planning

## Know the end from the beginning

* Date: 11/3 – 11/17
* Hours: 60
* Measurement Criteria:
  + Completion of individual assignments on Trello.
  + Participation in planning and meetings.
* Focus for improvement: Working and meeting more consistently as group. Shorter and more productive meetings.
* Scrum Master: Evelyn Teeples
* Developers: Evelyn Teeples, Lane Barnes, Josh Williams, Carter Parks, Eathan Hodgkinson

## Fill out details for each story

* Stories are organized on the team Trello board.
* Unit Tests

- Start testing the results of the functional pages and code with unit tests.

* + Research unit tests in python. (Small, 1-2 hrs. each)
  + Start creating unit tests for work completed. (Medium, 3-4 hrs. each)
* Fix current bugs

– Look for and fix various bugs in the current project, especially the models.

* + Fixing current bugs (Medium, 3-4 hrs. total)
* Finish connecting to models in Templates

-Medium (1 day) each

-Use the database by connecting the models, functions, and templates.

-Make the pages functional as described in the diagrams and wireframe design.

* + Events
  + Account Creation
  + Main
  + Order Confirmation
  + Verification
* Setting up basic CSS

– Use CSS to start modeling the templates according to the wireframe design.

* + Create CSS page to use across templates (2 hrs. each)
* Update diagrams and documentation (Small 2 hrs. each)
  + Class diagrams
  + Activity diagrams
  + Use Case diagrams
  + Readme and build instructions

## See Links for Trello Board